WP Success Criteria

Research Layer — Dzvin.co + DIP

Dzvin.co + DIP  |  2026-08-08 | Draft

# Work Package Success Criteria

Мова: Українська (default) | [English](03-wp-success-criteria.en.md)

## Мета

Задати вимірювані KPI та acceptance criteria для кожного WP.

## WP1 Management and Governance

KPI: on-time milestone completion >= 90%.

KPI: critical risk review SLA <= 10 робочих днів.

Acceptance: щомісячний governance report + оновлений risk register.

## WP2 Data Foundation and Compliance

KPI: feature/data coverage > 95% для core decision flows.

KPI: critical data quality incidents = 0 без mitigation.

KPI: online decision feature retrieval latency p95 < 150 ms.

Acceptance: data + compliance gates green.

## WP3 Decision Intelligence Core

KPI: hybrid policy performance > baseline на predefined margin.

KPI: decision API availability >= 99.5% (pilot phase target).

KPI: mandatory decision trace completeness = 100%.

Acceptance: v1 decision contract стабільний і задокументований.

## WP4 Explainability and Validation

KPI: trust uplift >= +10% vs no-explanation cohort.

KPI: explanation comprehension >= 80% correct interpretation.

KPI: severe explainability safety incidents = 0.

Acceptance: reviewer-ready validation dossier.

## WP5 Dzvin.co Pilots

KPI: pilot-to-operational conversion >= 60% (target for validated pilots).

KPI: high-risk signal response time improved >= 20%.

Acceptance: pilot evidence package з outcome metrics.

## WP6 Impact, Dissemination, Exploitation

KPI: мінімум 2 high-quality dissemination outputs.

KPI: exploitation plan з 12-місячним roadmap ухвалений.

Acceptance: impact and exploitation dossier complete.

## Horizon Europe References

EIC Work Programme 2026: https://eic.ec.europa.eu/eic-funding-opportunities/eic-pathfinder_en

Funding and Tenders Portal (application process): https://research-and-innovation.ec.europa.eu/funding/how-apply/application-process_en

EIC Pathfinder FAQ (eligibility and conditions): https://eic.ec.europa.eu/eic-frequently-asked-questions/faqs-general-conditions-and-eligibility_en

Evaluation Form (expert criteria): https://ec.europa.eu/info/funding-tenders/opportunities/docs/2021-2027/horizon/temp-form/ef/ef_he-eic-pathfinder-open_en.pdf

Advice for Applicants: https://rea.ec.europa.eu/guidance/advice-applicants_en

──────────────────────────────────────────────────────────────────────────────────────────

References:

EIC Pathfinder: https://eic.ec.europa.eu/eic-funding-opportunities/eic-pathfinder_en

PARP Ścieżka SMART: https://www.parp.gov.pl/harmonogram-naborow/grants/sciezka-smart